Website Scope of Work Document

An agreement between Client and Developer

Dated: 16/11/2025 19:00:28

Client Information:-

Name: 								Irtza Haider Sherazi

Company:								Dayyan International

Contact Email: 							dayyanintl@gmail.com

Developer Information:-

Name: 								Syed Shahzil Abbas

Company: 								AlRuwad Tech LTD

Contact Email: 						syedshahzil@alruwadtech.com

Website Overview

The website will function as a dedicated e-commerce platform for selling surgical instruments and related medical supplies. Its core purpose is to allow the client to easily upload, manage, and categorize products, while providing customers with a smooth and secure shopping experience. The platform will display detailed product information, support category-based browsing, and offer essential analytics to help the client monitor sales performance and inventory activity.

Deliverables / Features

1. Customer Interface

- User registration and login

- Browsing of surgical items by category

- Product detail pages with specifications, images, and pricing

- Search and filter options

- Add to cart, remove from cart, and update quantity

- Secure checkout and payment processing

- Order history and order-tracking page

- Responsive design for mobile and desktop

2. Admin Interface (Full Access)

- Dashboard with analytics (sales, top products, traffic insights)

- Add, edit, and delete any product

- Add, update, and remove categories

- Manage inventory levels

- Manage all user accounts (customers + workers)

- Manage orders: view, update status, refund/cancel

- View activity logs and system reports

- Control site settings (payment methods, shipping rules, taxes)

3. Product Manager Interface (Restricted Access)

- Add new products

- Update product details (name, price, description, images)

- Update inventory quantities

- View product performance analytics (read-only)

- View orders related to their assigned products (read-only)

- Cannot delete products unless authorized

- Cannot add, remove, or edit other users

- Cannot modify site settings or system configurations

Note: The Features not listed above (directly or indirectly) are not part of website.

Timeline

The website with complete set of features is estimated to be delivered on 7th December 2025 InShaAllah.

© 2025 – AlRuwad Tech All Rights Reserved

For any query, contact our support at support@alruwadtech,com